- Specifications

Introduction

Summary

I. Origin and nature of the project

II. Object of study

III. State of the art

IV. Company

V. Team

VI. Distribution of tasks

VII. Progress and planning

I. Origin and nature of the project

A) Origin

The project of the game An Era of the Seas originated in a shared interest among the team members in both video games and software development. This means combining the knowledge of computer science and game development to create a captivating experience. This project provides the perfect opportunity to put knowledge into practice by creating a product.

Developing a game is quite an opportunity to acquire skills in different fields, from programming to graphic conception, without forgetting the sound production. Each member can contribute with their unique skills, which enriches the collective experience.

The rise of the video games industry and the importance of its growing importance in different domains such as education and entertainment have also influenced the decision to make a game. This is an opportunity to immerge into the dynamic and endlessly evolving video game sector.

B) Game Information

1. Beginning and lore of the main character

An Era of the Seas is a game in which the maritime environment is crucial. The player will incarnate the son of a great and powerful merchant who had a lot of control over the seas. One day he got a mail informing him that his father passed away during a mysterious expedition. He decides to find out what happened by beginning an adventure as a captain and he wishes to restore the glory of his father along the way. He will discover the diversity of the islands and embark on his new journey, not only to become the mighty hero of the seas as his father was, but also to find his answers.

2. Player’s goal and journey

The player could navigate and discover the Shattered Seas. To begin this adventure, he only has a small wooden boat that he found on the beach. He must explore the 8 different islands. He will begin on the first Island, [name of the island], where he will discover the main characteristics, features and the story of the great and powerful merchant’s son. There he discovers his path to reach the captain’s final goal. The captain must travel and reach each Island to find his father’s scattered treasure to be able to rule over the Shattered Seas. Then after exploring the first 7 islands, the captain could finally end his journey on the final island where difficulties and challenges have yet to come.

3. Game’s features

This game has unique features related to its environment:

a. Main Quest

This game is based on a Story line. The player will experience the story of the captain and will be immersed in the maritime universe of this game. Through the Main Quest the player can then follow the main story.

b. Side Quest

The Main Quest is the principal story of the captain but there is also some side short stories that happened in his adventure through the seas and islands. These Quest can help the player understand some features and provides generous rewards. Those quests are composed of tasks, delivery, combat against some specific enemies or helping a resident of the Shattered Seas.

c. Immersive boat navigation system

The boat will rely on wind or oars to navigate depending on the boat level and crew. This means navigating with oars for low-level boats, then wind directions, sail trimming, using rudder for higher-level ship. In order for the captain to locate himself and find a path to a location at sea, he will use a map and a compass.

d. Boat/ship maintenance and upgrades

The player’s boat can be upgraded depending on the advancement of the main story quest. When the boat is broken, the player must fix it by using some materials to be able to navigate through the seas again. The player can buy the base of the boat from a seller and upgrade it with some materials.

e. Crew member

Since the player is a captain riding over the seas, he has his own crew. This crew is composed of different members with multiple tasks who have been carefully hired from the cities and quests in the goal to help the player in his journey. Each crew member has specific statistics. They must be attributed to the right tasks for the benefit of the captain’s journey. For example, some crew members are better at managing the oars and some others are better at exploring.

g. Weapons

To be able to fight against enemies, the player has the ability to use swords and guns. Weapons can be obtained in treasure chests but those are common and weak. It is recommendable to buy those from a merchant in cities to get weapons with more decent statistics and deal more damage.

h. Stigmata (player upgrades)

Stigmata (Stigma in singular) are marks on the surface of the hand, created or inscribed on the hand by the help of a mage located in cities. Those marks enhance the abilities of the player (speed, attack ...). Stigmata can be obtained by collecting them in treasure chests or buying them from the mage. Those mages put a lot of dedication and effort into making Stigmata. Therefore, the Stigmata sold by mages are more efficient and have more power and effect on the captain. This means that the player gets a more decent statistics by buying stigmata from a mage instead of inscribing them on their hand with the help of the mage. This quality is obviously not without an impact on the number of coins of the captain, this cost a load more than those found in nature.

i. Treasure chest:

To get some resources and coins, treasure chests can be found on the island and in locations guarded by enemies. The player can get some coins, weapons, stigmata, items to upgrades the boat, weapons, and stigmata. This helps the captain to establish some amount of wealth and because money means power on the Shattered Seas, he could have more influence over the seas.

l. Cities

Each island has its own city. There are several merchants in those cities:

- Boat and ship dealers: They sell their beautiful work of fabricating boats and imposing ships, depending on the island these dealers offer better ship hulls and upgrades.

- Weapon manufacturers: They sell efficient swords and guns to deal with enemies.

- Mages: They can use their mystic magic to inscribe a Stigma that you have or that you bought. They sell also their own Stigmata that are more powerful.

- Food sellers: they sell yummy food for inhabitant and adventurer in se perspective of not be killed from hunger and have enough energy.

j. Combat (PvE)

In this adventure, the captain’s path is obviously not peaceful, he will encounter various enemies both on the islands and across the seas. To defend and attack enemies, weapons, the captain’s Stigmata and crew will be useful on the ground. As on the seas, the boat will be able to attack, and the crew members are essential in this matter. Therefore, the statistics of the weapons, stigmata, crew and the boat are essential to deal damage and resist the enemies’ attacks.

k. Multiplayer: coop with class choice

This game has a multiplayer mode. In this mode, the player will be able to choose a class and play according to this class. Note that in this mode the player does not have any advantage according to the advancement and items in the Solo mode.

m. Fishing

A helpful and entertaining mechanic, thanks to which the player can get some fish which are useful for eating and treasures like coins and resources. It will be possible thanks to a fishing rod, given to the player at the beginning of the game and will be allowed in rather large bodies of water like lakes and ocean.

C) Tools

1. Team management tools

To be able to communicate various aspects about the game development between the team members, it is crucial to have a dedicated tool for this purpose. Thus, a Discord server is particularly useful. It allows the team to communicate easily, and discussions can be organized into different channels based on specific development topics.

In addition, task management is essential to keep the project on track and monitor every advancement. A To-Do list can be very useful in that concern. It can provide a clear overview of the tasks that need to be done. Microsoft To Do is a great solution for this. Tasks can be assigned to a team member, and due date can be set on a task. This allows the team member to be aware of what needs to be done, the deadlines and maintain productivity.

2. Game development tools

The Dream Chasers use GitHub to be able to work properly together on the project. It allows the team to track changes in the code of the game, ensuring that everyone is working on the latest version without overwriting other’s work.

The game is coded in C# (Csharp) for many reasons. For example, C# is an object-oriented programming language, a characteristic that is useful for games, furthermore C# is very often used in game engines like Unity.

For the IDE, Rider by JetBrains because it has various advantages. It is very powerful specifically for .NET (dotnet) development. Here the team uses dotnet core 7 to develop the game. The debugging tool of this IDE is very powerful, it makes it easier to identify issues in the code with step-through debugging and variable watches. Rider provides a Unity editor, and it is also faster than some other IDEs like Visual Studio.

The game engine used is Unity as mentioned earlier for many reasons. It offers an accessible user interface that makes it easier for developers to manage projects. With Unity, games can be supported on multiple platforms. Thus, the game will be accessible even if the player is using Windows, macOS or Linux. It provides a variety of tools and features for the 3D environment of the game, without mentioning that a physic engine is included.

To store the data of the player, the data is stored online on Firebase Realtime Database from Google. This offers real-time synchronization. The user interface makes it easy for developers to use it. Data is stored into a JSON format and Firebase allows to manipulate (send and read data) easily. The player must login to play and Firebase Authentication makes the thing easy for the developers and is secure with user management that is quite useful.

Libraries 3D: [Links]

- https://poly.pizza/

- https://sketchfab.com/

(Libraries SFX: [Links])

3. Budget

| Expenses | Costs |
| --- | --- |
| Team Salary | 300,000€ |
| Premises (75m²) | 27,000€ |
| Electricity | 4,665.17€ |
| Water | 24.67€ |
| Heating | 1,408.96€ |
| Food | 15,000€ |
| Ide (Rider) | 1,445€ |
| Transport | 1,910€ |
| Cleaning operative | 1,000€ |
| Insurance | 360€ |
| Credit (Interest rates) | 15,165.60€ |
| Total | 408,874.16€ |

Details

Team salary:

Game developer salary: 60,000€ per year

Total = 5 x 60,000€ = 300,000€

Premises:

In Paris: 30 per m² per month

Total: 30€ x 75m² x 12month = 27,000€

Electricity:

Computer: 800W

Screens (2 screen per employees): 2 x 200W = 400W

Others: 350W

Total consumption per hour: (800 + 400) x 5 + 350 = 6350W

Total consumption: 6350W * 8h * 365 = 18,542kWh

Total = 18,542kWh x 0.2516€/kWh = 4,665.17€

Water:

Daily consumption: 15L

Price in Paris: 4.5€/m3

Total = (15 x 10-3) x 365 x 4.5 = 24.64€

Heating:

Consumption: 80kWh/m² per year

Total consumption = 80kWh/m² x 70m² = 5,600kWh

Total = 5,600kWh x 0.2516€/kWh = 1,408.96€

Food:

Price: 15€

Total = 15€ x 5 x 200day = 15,000€

Ide Rider:

Subscription cost: 289

Total = 5 x 289€ = 1,445€

Transport:

Pass Navigo subscription: 382€/year

Total = 382€ x 5 = 1910€

Credits (Interest):

Interest rate in 2024: 3.9%

Total = 393,526.63€ x 0.039 = 15,347.53€

II. Object of study

A) Propose and interest

The primary goal of the project is to create an immersive game experience with a compelling story and engaging mechanics. Through this project, team members are able to apply the knowledge and concepts they have learned into a real and creative purpose. The process of creating a game allows the team to overcome technical challenges and encourages them to develop practical problem-solving skills.

B) Common benefits

This project offers numerous benefits as a team.

Working with others encourages efficient communication among members, a crucial skill in the professional world. With frequent discussions, team members develop the ability to express their ideas clearly, listen to feedback and adapt to different perspectives.

In addition, teamwork promotes better coordination, with managing tasks dependencies. And since each team member can specialize in certain tasks, for example, programming, game design, audio engineering, this implies enhancing productivity and efficiency. The division of tasks allows the project to move forward faster, since tasks can be done simultaneously.

Teamwork leads to more innovative and creative solutions. Brainstorming can generate a variety of ideas. This results in more original and unique game concepts and mechanics.

C) Individual benefits

There are also numerous personal benefits to participating in this kind of project.

First and foremost, creating a game allows developers to master a specific technology. For example, members can focus on different areas of creating a game such as game logic, physics engine, 3D design and animation, sound design, and many others.

Moreover, team members will inexorably come across technical challenges, obstacles and issues during the process. Resolving issues strengthens problem-solving abilities, which is a crucial skill in every computer science career. Overcoming these challenges boost confidence and helps members to become more adaptative.

In a common project, each member must bear responsibilities. They have a responsibility for the quality and punctuality of their work. This can reinforce the sense of autonomy and ownership. They must ensure that their contributions meet the team’s expectations and deadlines. This helps in gaining independence.

Participating in a group project requires good time management. This means learning the balance between personal work and the needs of the group. Members need to plan and prioritize their tasks, ensuring to contribute to the project’s progress.

Finally, working in a group on a game project allows the members to learn technical communication skills. Members must explain complex ideas, solutions and code clearly to others, making sure that everyone understands. This ability to communicate technical details in an accessible manner is a very useful skill that will be very often used.

III. State of the art

A) Sid Meier’s Pirates

Meier's Pirates is a classic open-world strategy game that combines elements of adventure, role-playing, and simulation, released in 1987, and re-released in a remastered form in 2004. The game immerses players in the world of 17th-century Caribbean piracy, allowing them to take on the role of a pirate captain.

1. Strong points/Strength

a. Historical Setting and Immersion

Set in the Golden Age of Piracy, the game creates a rich atmosphere with historically inspired factions like the Spanish, English, Dutch, and French vying for control of the Caribbean. The music, art style, and attention to detail enhance immersion.

b. Player Freedom and Choices

Players can choose their path: becoming a feared pirate, working as a privateer for a nation, or even focusing on trade and diplomacy. The choices made by the player (whom to attack, which nation to ally with) influence their reputation and relations with various factions, adding a layer of strategy.

c. Replay functionality

Thanks to the game's randomized elements such as different ship encounters, weather conditions, and political events, the experience is different every time you play. This encourages players to replay the game and choose a different path. This functionality keeps the game fresh for multiple playthroughs.

2. Features

a. Factions and Diplomacy

Since the game's world is divided among the major colonial powers, players can choose to ally with or against them. Attacking a nation’s ships or settlements affects players’ standing with that nation, potentially influencing trade opportunities, alliances, and their path of their adventure.

b. Sword Fighting and Duels

When boarding enemy ships or engaging in land skirmishes, players must engage in one-on-one duels with enemy captains or soldiers. These duels are fast-paced, timing-based mini-games that require quick reactions and strategy.

c. Romance and Reputation

Player can woo governors' daughters, which can lead to bonuses, rewards, and fame. A player’s reputation affects the image of him from the people in this world and their reactions are also different: a fearsome pirate might be shunned or hunted, while a hero might be lauded.

d. Side Quests and Personal Storylines

In addition to the main piracy activities, players can pursue personal quests, such as rescuing kidnapped family members or hunting down your nemesis, the evil pirate "Marquis de la Montalban."

B) Pirates of the Burning Sea

Pirates of the Burning Sea is a pirate-themed MMORPG (Massively Multiplayer Online Role-Playing Game) set in the Caribbean during the Golden Age of Piracy. Developed by Flying Lab Software and released in 2008, it offers a unique combination of naval combat, ship management, and economic gameplay, along with land-based adventures.

1. Strong points/Strength

a. Naval Combat

One of the game's standout features is its robust naval combat system. Players command customizable ships in battles on the open seas, focusing on positioning, tactics, and ship management. The wind and positioning are crucial in battles, making naval combat highly tactical.

b. Pirate Life

The pirate faction offers unique gameplay, allowing players to live the outlaw life, focusing on raiding, looting, and battling against the nations and even other pirates.

2. Features

a. Port Conquest and Territory Control

Factions vie for control over ports scattered across the Caribbean. These ports provide resources and economic benefits, and players from different factions' battle in large-scale PvP to take control of them. The conquest system is dynamic, constantly shifting based on player actions.

b. Guilds and Alliances

Known as Societies in the game, players can form and join guilds to organize port captures, trade ventures, or combat operations, fostering strong community engagement.

C) Sea of Thieves

Sea of Thieves is an immersive pirate adventure with an emphasis on player cooperation, exploration, and dynamic storytelling. Its evolving world, strong focus on social gameplay, and freedom of choice make it an engaging experience for players who enjoy open-world adventures and unpredictable encounters.

1. Strong points/Strength

a. Social and Cooperative Gameplay

The game is heavily focused on cooperative multiplayer. Players can form crews with their friends or other players to sail ships, tackle quests, and engage in ship battles. Teamwork is essential for success.

b. Evolving and Expanding Content

The game has received consistent updates since launch, adding new quests, missions, world events, and lore, which keeps the gameplay fresh. Events like Tall Tales (story-driven adventures) and seasonal content continually add new challenges.

c. Freedom

The game avoids traditional class-based roles. Instead, all players can perform any role on the ship, from steering to firing cannons, allowing for flexible gameplay depending on the situation.

2. Features

a. World Events

Random world events such as Skeleton Forts, Ghost Ships, or the terrifying Kraken create spontaneous challenges that all crews can take on for valuable rewards.

b. Interactive Environment

The game features a fully interactive environment, from operating the sails and cannons on a ship to fishing, without mentioning cooking, and playing musical instruments.

c. Emphasis on Players’ Choice

The game emphasizes emergent gameplay, where players interactions drive much of the action. Players can choose to help, betray, or ally with others, creating dynamic, player-driven stories.

IV. Company

A) Name

The company is called Dreams Chasers. This name reflects the spirit of the company, in pursuit of creating experience that turns the wildest of dreams into reality. We believe that games are more than just entertainment, they are gateway to new worlds, adventures, and realizations of fantastical ideas, a gateway to the imaginary world. Our name is an homage to those who dream, and those who have the wish to chase after them. There are those who dream of dreaming. Let our dreams reshape our world.

B) Specificities
	At Dreams Chasers, we distinguish ourselves by merging technical proficiency with artistic expression. Our dedication to developing games that not only engage players on an intellectual level but also resonate on an emotional plane sets us apart. Our team comprises enthusiastic developers, designers, and storytellers who view game creation as a form of art, blending advanced technology with rich narratives and immersive environments.

Our distinctive methodology is characterized by meticulous attention to detail, encompassing everything from gameplay mechanics to the evocative music that enhances each scene. We aspire to create not merely games but profound experiences that leave an enduring impression on players, prompting them to reflect on their journey long after they have completed the game.

Moreover, we prioritize collaboration and innovation within our company culture. We cultivate an atmosphere where creativity thrives, allowing every team member's input to influence the trajectory of our projects. This collaborative spirit fosters fresh perspectives and continuous experimentation, ensuring that each game we develop is a unique endeavor.

C) Domain of activity

Dreams Chasers operates in the dynamic field of video game development, yet our scope extends beyond conventional gaming. Our primary focus lies in crafting narrative-driven adventure games, but we are also exploring opportunities in educational technology and virtual reality experiences.

Our objective is to create games that educate as well as entertain, utilizing interactive storytelling to tackle significant themes such as environmental consciousness, historical narratives, and personal growth. We recognize the potential of video games as effective tools for learning and development, and we are committed to integrating these elements into our projects as we advance.

D) About the Game and the company

With this game, players are questioned if they have ever wondered about what pirates did a long time ago. Player can wonder if they are at all nostalgic about the history of sailing and pillaging in the Caribbeans. That is why, at Dreams Chasers, members are closely collaborating with the Nostalgic Pirates Association (NPA) to develop this game, which aims to provide a refreshing reminiscence of the 1700’s Caribbean atmosphere and piracy. It will provide a new life for all the captains that lived in those days. Nostalgic pirates are invited to consider whether there is a more fulfilling way of life than sharing a drink with friendly crewmates on deck. Together, they can breathe in the salty sea air, discover enchanting and uncharted islands, explore the seven seas, and embark on quests for magnificent treasures.
	At Dreams Chasers, there is a genuine commitment to addressing the concerns of nostalgic pirates’ spirits, that is why we help those who can’t chase their dreams anymore to catch them behind a visual novel thanks to our game An Era of the Seas, designed for the dreamers of the seas.

V. Team

For this game, it is crucial to include different individuals with diverse talent and specialties, in order to provide the players with the world that they dreamed of.

A) Jérôme

Always close to cities at a youthful age, he yearns to understand how peaceful and calm the natural environment can be. He chooses his own path by exploring the game industry and aspires to fulfill his own ambitions by creating with others imaginary worlds. In this project he will lead the team to achieve the creation of a beautiful maritime world. He is also responsible for implementing the items, rewards of the chests, weapon, boat, Stigmata’s statistics and accounts management.

B) Achref

A fan of geek culture since his childhood, his character was shaped by playing videogames and watching multiple Anime. In addition to this, his experience in the expansive world of programming led him into the game development world with a focus on story-driven and role-playing games.

C) Ethan

From his childhood to this day, Ethan has always been seeking to understand how the world around him worked and how someone can interact with it. The creation of an environment with its own physics, its logic, was a perfect opportunity to develop his understanding. He will oversee the environment of the game such as water simulation, weather, physics.

D) Joseph

Raised in the seaside city of Le Havre, Joseph has been taught to love the ocean and wanted to explore this theme with his crewmates during this project. Since he has been sailing for a long time, he is mainly in charge of implementing the navigation system in the game. Joseph is thus in charge of implementing the wind, sails management, localization system and all things related to the ocean and navigation.

E) Matteo

VI. Distribution of tasks

| Tasks | Jérôme | Achref | Ethan | Joseph | Matteo |
| --- | --- | --- | --- | --- | --- |
| Map & Water design |  |  | R |  | S |
| Weather Simulation |  |  | R |  |  |
| SFX | S |  |  |  | R |
| Music | S |  |  |  | R |
| Upgrades/Stats (Boats, Player, Crew, Weapon) | R |  |  |  | S |
| Seller Items | R |  |  |  |  |
| UI (Main, Upgrades, Backpack) | R |  |  |  | S |
| AI |  | R |  |  |  |
| Optimization | S | R | S | S | S |
| Movement (Boat & player & Swimming ...) |  |  | S | R |  |
| Fishing |  |  |  | R |  |
| Location system (maps, compass, etc.) |  | S |  | R |  |
| Lore/ Quests |  |  |  | S | R |
| Graphic identity (company) | S |  |  |  | R |
| Language Checker | R |  |  | S |  |
| (Account managing) | R |  |  |  |  |
| Character design |  |  |  | S | R |
| Character Animations | S |  | R |  |  |
| Multiplayer |  | R |  | S |  |
| Food/hunger Simulation | S |  |  | R |  |
| Website |  | R | S |  |  |
| Testing | R | R | R | R | R |

R: Responsible        S: Substitute

VII. Progress and planning

| Deadlines | Task | Progress | Person in charge | Alternate |
| --- | --- | --- | --- | --- |
| 21/10/2024 | Graphic identity (company) | 100% | Matteo |  |
| 17/01/2025 | Water Simulation | 70% | Ethan |  |
| 10/01/2025 | Map | 100% | Ethan |  |
| 10/01/2025 | Weather Simulation | 20% | Ethan |  |
| 17/11/2024 | Main Menu | 80% | Jérôme |  |
| 22/12/2024 | Player UI | 100% | Jérôme |  |
| 9/11/2024 | Items Stats | 50% | Jérôme |  |
| 9/11/2024 | Upgrades | 25% | Jérôme |  |
| 02/12/2024 | Movement player | 75% | Joseph |  |
| 09/01/2025 | Movement Boat | 80% | Joseph |  |
| 03/01/2025 | Character Design | 25% | Matteo |  |
| 28/12/2024 | Character Animation | 10% | Ethan |  |
| 2/12/2024 | Location system (maps, compass, etc.) | 100% | Joseph |  |
| 17/01/2025 | Lore | 40% | Matteo |  |
| 17/01/2025 | Main Quest | 50% | Matteo |  |
| 17/01/2025 | Weather Simulation | 50% | Ethan |  |
| 28/12/2024 | AI | 20% | Achref |  |
| 05/01/2025 | Map & Water design | 80% | Ethan |  |
| 05/11/2024 | Website | 80% | Achref |  |
| 23/12/2024 | SFX | 20% | Matteo |  |
| First: 13-17/01/2025 |  |  |  |  |
| 09/02/2025 | Weather Simulation | 100% | Ethan |  |
| 02/03/2025 | Character design | 80% | Matteo |  |
| 16/02/2025 | Character Animation | 50% | Ethan |  |
| 02/02/2025 | Seller Items | 100% | Jérôme |  |
| 02/02/2025 | Upgrades | 100% | Jérôme |  |
| 02/03/2025 | SFX | 60% | Matteo |  |
| 02/03/2025 | AI | 50% | Achref |  |
| 26/01/2025 | Website | 100% | Achref |  |
| 10/03/2025 | Main Quest | 100% | Matteo |  |
| 10/03/2025 | Lore | 80% | Matteo |  |
| 23/02/2025 | (Account managing) | 100% | Jérôme |  |
| Second : 10-14/03/2025 |  |  |  |  |
| 30/03/2025 | Fishing | 100% | Joseph |  |
| 04/05/2025 | Character Animation | 100% |  |  |
| 20/04/2025 | AI | 100% | Achref |  |
| 30/03/2025 | SFX | 100% | Matteo |  |
| 30/03/2025 | Food/hunger | 100% | Joseph |  |
| 25/05/2025 | Lore | 100% | Matteo |  |
| 04/05/2025 | Side Quest | 100% | Matteo |  |
| Final: 26-30/05/2025 |  |  |  |  |

Technical Specifications

| Group name: | Dream Chasers |
| --- | --- |
| Project name: | An Era of the Seas |

| Names of members: |  |  |  |
| --- | --- | --- | --- |
| Last name: | First name: | Login: | Class: |
| Lin | Jérôme | jerome.lin | A1 |
| Ben Abdallah | Achref | achref.ben-abdallah | A1 |
| Bruno | Ethan | ethan.bruno | A1 |
| Devin | Joseph | joseph.devin | A1 |
| Bollot | Matteo | matteo.bollot | A1 |

| Type of game: |  |  |  |  |
| --- | --- | --- | --- | --- |
| Action/Adventure | Battle Royale | Beat them all | Fighting | Simulation |
| FPS | MMORPG | MOBA | Party Games | Survival Horror |
| Platformer | Puzzles | Reflection | Rogue Like | TPS |
| RPG | RTS | Sandbox | Shoot them up | Racing |
| Others: |  |  |  |  |

| General features of the game: |  |  |  |  |
| --- | --- | --- | --- | --- |
| IA: | Wander | Attack | escape | "Path Finder" |
| Multiplayer: | Cooperative | Battle (2-4) | Massive |  |
| Network: | P2P | Lan | Online |  |
| Graphic features: |  |  |  |  |
| Dimensions: | 2D | 3D | Others: |  |
| Special Features: | Stereoscopy | AR | VR |  |
| Graphics: | Personal | Custom | Existing |  |
| Details: |  |  |  |  |
| Sound characteristics: |  |  |  |  |
| Music: | Personal | Custom | Existing |  |
| FX: | Personal | Custom | Existing |  |
| Details: |  |  |  |  |
| Other features: |  |  |  |  |
| Website: | Personal | Custom | Prefabricated |  |

| Task distribution: two people per task: (R)esponsible & (S)ubstitute |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Tasks | jerome.lin | achref.ben-abdallah | ethan.bruno | joseph.devin | matteo.bollot |

Task progress table

GANTT Chart